## Slide 1: Introduction to Project Management

## Slide 2: Introduction
The world as a whole spends nearly $10 trillion of its $40.7 trillion gross product on projects of all kinds
More than 16 million people regard project management as their profession
The overall information and communications technology market grew by 6 percent to almost $3 trillion in 2010

## Slide 3: Motivation for Studying Information Technology (IT) Project Management
IT Projects have a terrible track record, as described in the “What Went Wrong?”

## Slide 4: Advantages of Using Formal Project Management
Better control of financial, physical, and human resources
Improved customer relations
Shorter development times
Lower costs
Higher quality and increased reliability
Higher profit margins
Improved productivity
Better internal coordination
Higher worker morale

## Slide 5: What Is a Project?
A project is “a temporary endeavor undertaken to create a unique product, service, or result” (PMBOK® Guide, Fifth Edition, 2012)

## Slide 6: Project Attributes
A project
  has a unique purpose
  is temporary
  is developed using progressive elaboration
  requires resources, often from various areas
  should have a primary customer or sponsor
    The project sponsor usually provides the direction and funding for the project
  involves uncertainty

## Slide 7: Project and Program Managers
Project managers work with project sponsors, project team, and other people involved in a project to meet project goals
Program: group of related projects managed in a coordinated way to obtain benefits and control not available from managing them individually (PMBOK® Guide, Fifth Edition, 2012)

## Slide 8: Program and Project Portfolio Management
A program is “a group of related projects managed in a coordinated way to obtain benefits and control not available from managing them individually” (PMBOK® Guide, Fifth Edition, 2012)
A program manager provides leadership and direction for the project managers heading the projects within the program

## Slide 9: Project Portfolio Management
Organizations group and manage projects and programs as a portfolio of investments that contribute to the entire enterprise’s success

## Slide 10: Sample Project Portfolio Approach

## Slide 11: Project Management Offices
A Project Management Office (PMO) is an organizational group responsible for coordinating the project management function throughout an organization

## Slide 12: The Triple Constraint of Project Management

## Slide 13: What is Project Management?
“the application of knowledge, skills, tools and techniques to project activities to meet project requirements” (PMBOK® Guide, Fourth Edition, 2012)
Stakeholders
Core Functions
Facilitating
Functions

## Slide 14: Project Management Knowledge Areas
Knowledge areas describe the key competencies that project managers must develop
  Core Functions
  Facilitating Functions
  Integration Function

## Slide 15: Project Management Tools and Techniques
Project management tools and techniques assist project managers and their teams in various aspects of project management
Gantt chart
network diagram

## Slide 16: Why the Improvements?
What Went Right? Improved Project Performance
Chart: 
| Successful IT | Failed
1994 | 0.16 | 0.31
2010 | 0.37 | 0.21

## Slide 17: Project Success
There are several ways to define project success:
  Triple Constraint
  Customer/Sponsor Satisfaction
  The results of the project met its main objective

## Slide 18: What Helps Projects Succeed?*
1. User involvement
2. Executive support
3. Clear business objectives
4. Emotional maturity
5. Optimizing scope
6. Agile process
7. Project management expertise
8. Skilled resources
9. Execution
10. Tools and infrastructure
*The Standish Group, “CHAOS Activity News” (August 2011).

## Slide 19: The Role of the Project Manager
Job descriptions vary, but most include responsibilities like planning, scheduling, coordinating, and working with people to achieve project goals
Remember that 97% of successful projects were led by experienced project managers, who can often help influence success factors

## Slide 20: Suggested Skills for Project Managers
The Project Management Body of Knowledge
Application area knowledge, standards, and regulations
Project environment knowledge
General management knowledge and skills
Soft skills or human relations skills

## Slide 21: Ten Most Important Skills and Competencies for Project Managers
1. People skills
2. Leadership
3. Listening
4. Integrity, ethical behavior, consistent
5. Strong at building trust
6. Verbal communication
7. Strong at building teams
8. Conflict resolution, conflict management
9. Critical thinking, problem solving
10. Understands, balances priorities

## Slide 22: Careers for IT Project Managers
In a 2012 survey, IT executives listed the “nine hottest skills” they planned to hire for in 2013
Project management was second only to programming and application development
Job Categories | Total Current Employees Rank | Growth Rank
Big Data / Analyst | 6 | 1
Business/Systems Analyst | 3 | 3 (tie)
Database Admin / Analyst | 7 | 3 (tie)
Networks / Security | 5 | 5
Project Management | 4 | 2
Software Development | 2 | 6
Other IT Skills( Primarily Help Desk) | 1 | 7

## Slide 23: The Project Management Profession
The profession of project management is growing at a very rapid pace
It is helpful to understand the history of the field, the role of professional societies like the Project Management Institute, and the growth in project management software

## Slide 24: Project Management Certification
The Project Management Institute (PMI) is an international professional society for project managers with 380,000 members worldwide in 2012
  Project Management Professional (PMP) has documented sufficient project experience, agreed to follow a code of ethics, and passed the PMP exam
  Certified Associate in PM (CAPM) is achievable with less experience
CompTIA offers another certification option
  CompTIA Project+ has less requirements but is not as well recognized as PMP

## Slide 25: Project Management Software
There are hundreds of different products to assist in performing project management
Three main categories of tools:
  Low-end tools
  Midrange tools
  High-end tools

## Slide 26: Project Management Software
Various software includes:
  BaseCamp
  Clarizen
  Collabtive (open source)
  dotProject (open source)
  OneDesk
  Genius Inside
  PlanBox