## Slide 1: Project Management & Information Technology

## Slide 2: Projects Cannot Be Run In Isolation
Projects must operate in a broad organizational environment
Project managers need to use systems thinking
Senior managers must make sure projects continue to support current business needs

## Slide 3: A Systems View of Project Management
A systems approach emerged in the 1950s to describe a more analytical approach to management and problem solving
Includes:
  Systems philosophy
  Systems analysis
  Systems management

## Slide 4: Three Sphere Model for Systems Management

## Slide 5: Perspectives on Organizations

## Slide 6: Factors Influencing IT Project Management
Organizational Structure
Organizational Culture
Top Management Commitment
Stakeholder Management
Commitment to IT
IT Governance/Organizational Standards

## Slide 7: Organizational Structures
3 basic organization structures
  Functional
  Project
  Matrix

## Slide 8: Organizational Structure Influences on Projects

## Slide 9: Organizational Culture
Organizational culture is a set of shared assumptions, values, and behaviors that characterize the functioning of an organization
Characteristics of Org. Culture
Member identity*
Group emphasis*
People focus
Unit integration*
Control
Risk tolerance*
Reward criteria*
Conflict tolerance*
Means-ends orientation
Open-systems focus*

## Slide 10: Top Management Commitment
People in top management positions are key stakeholders in projects
A very important factor in helping project managers successfully lead projects is the level of commitment and support they receive from top management
How does Top Management help a project?

## Slide 11: Stakeholder Management
Project managers must take time to identify, understand, and manage relationships with all project stakeholders
Using the four frames of organizations can help meet stakeholder needs and expectations
Who is often considered one of the most important stakeholders?

## Slide 12: Organizational Commitment to IT
If the organization has a negative attitude toward IT, it will be difficult for an IT project to succeed
Having a Chief Information Officer (CIO) at a high level in the organization helps IT projects
Assigning non-IT people to IT projects also encourage more commitment

## Slide 13: IT Governance / Standards
IT governance addresses the authority and control for key IT activities in organizations, including IT infrastructure, IT use, and project management
Standards
  PMO or simply having templates/forms
  Example: Texas Tech IT PM Standards

## Slide 14: Project Phases and the Project Life Cycle
A project life cycle is a collection of project phases that defines
  what work will be performed in each phase
  what deliverables will be produced and when
  who is involved in each phase, and
  how management will control and approve work produced in each phase
A deliverable is a product or service produced or provided as part of a project

## Slide 15: Phases of the Traditional Project Life Cycle

## Slide 16: Product Life Cycles
The Systems Development Life Cycle (SDLC) is a framework for describing the phases involved in developing and maintaining information systems
Systems development projects can follow
  Predictive life cycle
  Adaptive Software Development (ASD) life cycle

## Slide 17: Examples of Predictive Life Cycle Models
Waterfall model
Spiral model
Incremental build model
Prototyping model
Rapid Application Development (RAD) model

## Slide 18: Agile Software Development
Agile software development has become popular to describe new approaches that focus on close collaboration between programming teams and business experts

## Slide 19: The Importance of Project Phases and Management Reviews
A project should successfully pass through each of the project phases in order to continue on to the next
Management reviews, also called phase exits or kill points, should occur after each phase to evaluate the project’s progress, likely success, and continued compatibility with organizational goals

## Slide 20: The Context of IT Projects
Diverse in terms of size, complexity, products produced, application area, and resource requirements
Diverse IT Project Team Members
Diverse Technologies

## Slide 21: Improving Likelihood of Success for IT Projects
Value-Driven Approach
Socio-Technical Approach
Commit to Project Management Principles (Chaos Report)
Knowledge-Management Approach

## Slide 22: Recent Trends Affecting IT Project Management
Globalization
Outsourcing
Virtual teams

## Slide 23: Globalization
Issues
  Communications
  Trust
  Common work practices
  Tools
Suggestions
  Employ greater project discipline
  Think global but act local
  Keep project momentum going
  Use newer tools and technology

## Slide 24: Outsourcing
Organizations remain competitive by using outsourcing to their advantage, such as finding ways to reduce costs
Their next challenge is to make strategic IT investments with outsourcing by improving their enterprise architecture to ensure that IT infrastructure and business processes are integrated and standardized

## Slide 25: Virtual Teams: Advantages/Disadvantages
Advantages:
  Increasing competiveness and responsiveness
  Lowering costs
  Increased expertise and flexibility
  Increased work/life balance
Disadvantages:
  Isolation &Interpersonal Relationships
  Communication Problems
  Dependence on Technology

## Slide 26: Approaches and Philosophy
eXtreme Project Management (XPM)
  Holistic veiw of planning and managing
  Projects don’t always fit traditional scheduling and formal techniques (they are chaotic)
  Focuses on the “human side” of PM
Agile Project Management
  Iterative, incremental approach
  Popular
    http://www.pmi.org/Certification/New-PMI-Agile-Certification.aspx

## Slide 27: Chapter Summary
Systems approach when working on projects
Organization frames: structural, human resources, political, and symbolic
Project managers need to consider several factors due to the unique context of information technology projects
Recent trends affecting IT project management include globalization, outsourcing, virtual teams, and Agile